WiseTrader EA — Test Plan

Version under test: WiseTrader v2.10  |  Symbol: XAUUSD M15 (primary)  |  Date: 2026-07-09

Principle: nothing is edge until a run proves it. One variable changes per comparison. Every run is logged in WiseTrader_Regression_Matrix.xlsx and features are promoted/demoted in WiseTrader_Feature_Log.xlsx based on results, not opinion.

# 1. Test environment

- Terminal: MT5 (build 5982+), MetaQuotes-Demo history, quality 100% for the test window.

- Fixed conditions: XAUUSD, M15, 2026.01.01–2026.07.08, deposit 10,000 USD, leverage 1:100. Identical for every statistical run.

- Runner: Console/autotest.py (headless, one run per .set in Tester Sets/, results to regression_results.csv). Close MT5 first.

- Configs: A0 (baseline, all v1.7–v2.1 features off), A1 (all v1.7–v2.0 on; reference), B1–B7 (single-feature ablations), C1–C3 (early-entry modes).

# 2. Tick models — when to use which

| Model | What it simulates | Use for |
| --- | --- | --- |
| 1 — M1 OHLC | 4 price points per M1 bar | Phases 1–2 (fast sweeps). Adequate for M15 close logic; ~10× faster. |
| 0 — Every tick | Generated ticks | Phase 3 entry modes; intrabar fills (limits, stops, partial exits) matter. |
| 4 — Real ticks | Broker tick history | Final validation of the winning config only (slowest, most honest). |
| 2 — Open prices | Bar opens only | Never — invalidates stop/limit/trailing behavior. |

# 3. Phase 0 — functional smoke tests (once per compile)

Purpose: prove each mechanism executes correctly before measuring whether it earns money. Run a short tester window (2–4 weeks, model 0) with defaults unless stated. Pass = the journal evidence appears and no ERROR lines.

| Mechanism | How to force it | Journal evidence (pass) |
| --- | --- | --- |
| Init & recovery | Attach EA / restart terminal | RECOVER init: lock/streak/equity line |
| Signal + scoring | Any run | DECISION setup … [evidence tags] |
| Retest flow | Run with defaults | AWAIT-RETEST → ORDER limit … ¦RL |
| Retest expiry | Wait 8 bars no touch | cancelled 1 pending: setup expired |
| Partial exit + BE | Any winning trade | SL → breakeven + partial close 50% |
| Trailing | Extended winner | MANAGE #… SL x → y trail |
| TP cap | Wide structure target | DECISION TP capped |
| Adaptive sizing | Every fill | RISK sizing: vol_ratio/scalar/gap_buf |
| ADX chop veto | Ranging week | VETO regime: chop ADX |
| RelVol veto | Quiet session | VETO volume: relVol |
| Outlier mask | News day (NFP/CPI) | VETO outlier bar masked, z= |
| News filter | Live/demo only (not tester) | VETO news window: <event> |
| Daily loss lock | Set InpMaxDailyLoss=0.2 | lock=1; entries blocked; clears next day |
| Streak lock | Set InpMaxConsecLosses=1 | lock=2 after first loss |
| Total DD stop | Set InpMaxTotalDD=0.5 | FLATTEN ALL + permanent lock=3 |
| Restart safety | Kill terminal mid-position | BE state re-inferred; no 2nd partial; orphan pending cancelled next bar |
| Dashboard bridge | Console Pause/Flatten/Clear | .ack written; VETO dashboard pause |
| Min-lot veto | Deposit 1,000 | size 0.00 < broker min (veto, no trade) |

# 4. Phases 1–3 — statistical runs

| Phase | Runs (config) | Model | Question answered |
| --- | --- | --- | --- |
| 1 Baseline | A0, A1 | 1 | Do the v1.7–v2.0 changes help at all? (A1 vs A0) |
| 2 Ablation | B1–B7 | 1 | Which single feature earns/costs money? (each vs A1) |
| 3 Entry | A1, C1, C2, C3 | 0 | Retest limits? M1-close? Stop orders? (each vs A1, tick model) |

13 runs total. Fill the Results sheet after each; the Contribution sheet computes per-feature deltas automatically.

## Feature → run mapping

| Feature (log ID) | Isolated by | Metric / pass criterion |
| --- | --- | --- |
| TP cap + partial exit (F30/F33) | B1 vs A1 | Avg win/avg loss ratio up; expectancy not worse |
| Gap buffer + vol sizing (F26) | B2 vs A1 | Worst single loss ≤ 1.2 × risk budget; DD down |
| Retest entries (chase veto) | B3 vs A1 | Expectancy up; fewer full-stop losses |
| ADX chop gate (F15-lite) | B4 vs A1 | Whipsaw cluster removed; PF up with fewer trades |
| Relative volume (F10) | B5 vs A1 | Expectancy of vetoed trades < kept trades |
| Outlier mask (F16) | B6 vs A1 | News-day losses reduced; thresholds stable |
| Session 12–20 (F14) | B7 vs A1 | Per-hour P&L concentration holds out of sample |
| Retest limit orders (v2.1) | C1 vs A1 | Same entries, better fills: avg entry price improves |
| M1-close entries (v2.1) | C2 vs A1 | Earlier entries: avg chase distance down, expectancy up |
| Stop-order entries (v2.1) | C3 vs A1 | Speed gain survives wick fakeouts (watch loss count) |
| Signals BOS vs CHoCH vs QM (F01/F02) | Journal buckets, any run | Per-signal expectancy > 0 or signal demoted |

# 5. Phase 4 — robustness (winning config only)

- Out-of-sample period: same config, 2025.07.01–2025.12.31, model 4. Pass: PF ≥ 1.2 and expectancy > 0 (no re-tuning allowed; if it fails, the config is curve-fit).

- Cross-symbol: EURUSD and GBPUSD, same period, same config (risk inputs unchanged). Pass: not catastrophic (PF ≥ 0.9) — proves the logic is not a gold-only artifact.

- Real ticks: re-run the winner with model 4 on the primary period. Pass: results within 20% of model-0/1 run (else the edge lives in modelling error).

- Stress: repeat winner with spread ×2 (custom symbol or worst-case broker). Pass: expectancy still > 0 (edge survives costs).

# 6. Phase 5 — forward test (gate to live)

- Demo forward: run the winning config on a demo account 4 weeks, dashboard on. Compare demo expectancy vs backtest on the same weeks.

- Go-live gate: backtest PF ≥ 1.3 (IS and OOS), max DD ≤ 10%, n ≥ 50 trades, demo expectancy ≥ 50% of backtest, zero ERROR journal lines, all Phase-0 checks green.

- Live start: minimum risk (InpRiskPerTrade 0.25%) for the first 20 trades, then scale to 1% if journal expectancy matches demo.

# 7. Decision rules & discipline

- Keep a feature only if disabling it degrades expectancy AND profit factor (Contribution sheet negative delta) with n ≥ 30 in both runs. Otherwise mark 'provisional' in the feature log.

- Small samples: n < 30 proves nothing — widen the period before judging, never lower the bar.

- One change per version: any code change bumps #property version + CHANGELOG; re-run affected phases only.

- No re-tuning on OOS: the out-of-sample window is read-only. Tuning on it converts it to in-sample.

- Feature log: after each phase, update the Status column (LIVE / provisional / rejected) with the run ID as evidence.

# 8. Run log

| Date | Phase / runs | EA version | Outcome / decision |
| --- | --- | --- | --- |